## Slide 1: FaithTrack - Milestone 3: Rest API using Express Framework
CST-391: Database & Web Application Development
Matt Kollar
March 13, 2025

## Slide 2: Project Overview
- FaithTrack is a web application that helps users manage a collection of faith-based resources (e.g., Bible verses, prayers, devotionals).
- Implemented with Express.js, MySQL database, and two front-end frameworks (React and Angular).
- Provides CRUD functionality (Create, Read, Update, Delete) and search/filtering capabilities.

## Slide 3: Challenges Encountered
- Foreign Key Constraints: Handling relationships between resources and categories.
- Database Design: Ensuring a scalable and normalized database schema while accommodating changes.
- Handling Multiple Front-End Frameworks: Integrating React and Angular with the backend.
- Handling Missing Data in PUT Requests: Validation was needed for data consistency.

## Slide 4: Pending Bugs and Issues
- Database Schema Adjustments: Schema might need modifications as features evolve.
- Search/Filter Functionality: Not yet implemented.
- Error Handling: Improvements needed for edge cases and detailed messages.
- Authentication/Authorization: No user authentication implemented yet.

## Slide 5: Lessons Learned
- Database Integrity: Ensuring relationships are managed with foreign keys.
- API Testing with Postman: Helps in debugging and ensuring API functionality.
- API Error Handling: Proper responses improve the development experience.
- Modularization: Breaking down the app into manageable components aids maintainability.
- Version Control: Regular Git commits help track progress and manage versions.

## Slide 6: Future Improvements
- Enhanced User Authentication: To allow more personalized experiences.
- Search/Filter Functionality: Add advanced search capabilities.
- User Interface Improvements: Streamline the UI for better user experience.
- Error Handling Enhancements: Improve error handling and responses.

## Slide 7: Conclusion
- The FaithTrack API has been successfully developed using Express.js and MySQL.
- CRUD functionality is fully implemented, and the database works seamlessly with the application.
- The foundation is solid for further development, with plans to add additional features.